Elderberry Inventory Milestones

Week 9 (Nov/13/2021)

Database:

API endpoints all stubbed

Hard coded example data completed for testing

Inventory Activity:

GUI layout finished

Placeholder functionality for expanding list of items

Calculator Activity:

Rough GUI layout

Shopping List Activity:

Rough GUI layout

Week 11 (Nov/27/2021)

Database:

Expandability finished

User changes being saved

Leave hard coded example data for testing

Inventory Activity:

GUI expands or shrinks when database is updated

User can save changes to database

Calculator Activity:

No changes

Shopping List Activity:

Populates GUI based on database when activity is started

Week 13 (Dec/11/2021)

Database:

Debugging/optimizing as needed

Remove hard coded data

Inventory Activity:

Polishing

Calculator Activity:

Correctly allows user to find batch requirements

Generates separate Shopping List for batch

On user confirmation, subtracts batch required ingredients from database

GUI polishing

Shopping List Activity:

Polishing